### Phase 1: Planning & Requirements
Objectives:
- System Metrics:
  - Metrics: CPU load, memory usage, disk I/O, network activity).
  - Prioritize metrics based on system importance and ease of access on Linux systems.
- User Interface Requirements:
  - UI features: real-time graphs, status logs, alerts/notifications.
  - Desired interactivity: tooltips, zooming on graphs, and filtering options.
Architecture & Design:
- Architecture:
  - high-level overview for core modules:
    - Data Collection Module: Responsible for reading system files (e.g., /proc/stat, /proc/meminfo).
    - Data Processing Module: Handles data aggregation, smoothing, and preparation for display.
    - User Interface Module: Renders real-time charts and logs.
    - Logging & Configuration Module: Manages persistent logging and runtime configuration.
  - Data flow and integration points between modules (will make diagram later).
- Design Patterns:
  - Observer Pattern: For real-time UI updates when new data arrives.
  - Singleton Pattern: To ensure single instances of logging and configuration management.
  - Factory Pattern: For dynamic creation and management of monitoring modules, enabling scalability and easier maintenance.
Tools & Environment Setup:
- Compiler & Tools Verification:
  - GNU g++, clang-format, make, CMake, and GDB.
  - Verify system compatibility and toolchain integrity via simple test builds.
- Version Control:
  - Git.
  - Branch naming conventions: feature/, bugfix/, and release/.
  - GitHub remote repository for collaboration and backup.

### Environment Setup & Configuration
Project Structure:
- Directory Layout:
  - Root directory structure:
    - Source code (src/)
    - Header files (include/)
    - Unit tests (tests/)
    - Documentation (docs/)
- Build Configuration:
  - Root CMakeLists.txt file:
    - Defines project metadata.
    - Lists source and header directories.
    - Sets up basic targets and dependencies.
Coding Standards:
- Code Style:
  - CmakeLists.txt with Google style.
  - Ccode style guide outlines naming conventions, commenting standards, and file organization.

### Core Data Collection Modules
System Metrics Gathering:
- CPU & Memory:
  - Read and parse /proc/stat for CPU metrics.
  - Extract memory usage from /proc/meminfo, handling different memory states (free, used, buffers).
- Disk & Network:
  - Parsers for /proc/diskstats to capture disk I/O metrics.
  - Parse /proc/net/dev for network traffic details.
Multithreading Implementation:
- Concurrent Data Collection:
  - Separate threads for each metric category (CPU, memory, disk, network).
  - Standard C++ threading libraries (std::thread) spawn and manage threads.
- Synchronization:
  - Mutexes, condition variables, or atomic operations to safely share data between threads.
  - Thread-safe data structures for storing collected metrics.
Memory Management:
- Smart Pointers:
  - std::unique_ptr and std::shared_ptr to manage dynamic allocations.
  - RAII (Resource Acquisition Is Initialization) principles throughout the code.
  - Unit tests specifically targeting potential memory leaks.
Data Partitioning:
- Data Organization:
  - data collected in STL containers such as vectors or circular buffers.
  - Efficient data access methods for real-time analysis and visualization.
  - Built for future scalability (e.g., time-series data handling).

### User Interface
UI Toolkit Selection:
- Framework:
  - Qt
UI Implementation:
- Core Components:
  - Basic UI components for displaying real-time charts and logs.
  - Observer pattern to automatically update the UI as new data is processed.
  - Responsive and handles high-frequency updates without performance degradation.
Interaction with Backend:
- API Design:
  - API that abstracts the interaction between the UI and data collection modules.
  - Designed for extensibility

### Phase 5: Integration, Testing & Optimization (2 Weeks)
Module Integration:
- System Integration:
  - Gradually integrate modules (data collection, processing, and UI) ensuring each part works in tandem.
  - Establish clear communication channels and error-handling mechanisms between modules.
  - Conduct integration tests to validate cross-module data flow.
Testing:
- Unit Testing:
  - Write tests using a framework such as GoogleTest.
  - Ensure coverage for each module, especially for critical functions like data parsing and multithreaded data access.
- Debugging:
  - Use GDB to step through multithreading operations.
  - Identify and resolve race conditions, deadlocks, or other synchronization issues.
Performance Optimization:
- Resource Profiling:
  - Monitor CPU and memory usage during high-load scenarios.
  - Optimize algorithms for data processing and ensure that thread scheduling is efficient.
- Bottleneck Identification:
  - Profile different components and pinpoint performance issues.
  - Refactor code and optimize data structures based on profiling feedback.
Memory & Resource Management:
- Code Refactoring:
  - Review the code to eliminate potential memory leaks and optimize resource usage.
  - Conduct stress tests and review logging to ensure stability under prolonged use.

### Phase 6: Documentation, Deployment & Portfolio Preparation (1 Week)
Documentation:
- Project README:
  - Write a comprehensive README file covering:
    - Project purpose and objectives.
    - Setup instructions, including prerequisites and environment configurations.
    - A walkthrough of the project architecture and key design decisions.
- Code Documentation:
  - Include inline comments where necessary.
  - Use tools like Doxygen to generate API documentation, ensuring all public classes and functions are well-documented.
Packaging:
- Distribution Preparation:
  - Create a robust Makefile or integrate CPack with CMake to generate Linux packages.
  - Test the packaging process on multiple Linux distributions if possible.
- Deployment Script:
  - Write scripts for automated installation and environment setup to simplify deployment for end-users.
Portfolio Preparation:
- Demo & Screencast:
  - Record a demo showcasing key features: real-time metric updates, responsive UI, and system performance.
  - Prepare a presentation that outlines the project journey, technical challenges, and lessons learned.
- Version Control & Sharing:
  - Push the final code and documentation to GitHub or a similar platform.
  - Include comprehensive commit messages and release notes to document project evolution.

### Additional Considerations
- Version Control Best Practices:
  - Regularly merge feature branches to the main branch.
  - Use descriptive commit messages and maintain a clear project history.
- Continuous Integration (CI):
  - Set up a CI pipeline (e.g., GitHub Actions, Travis CI) to automatically run tests and builds upon each commit.
  - Configure notifications for failed builds or tests to quickly address issues.
- Feedback Loop:
  - Schedule regular testing sessions.
  - Collect user feedback (internal or external) and refine features accordingly.
  - Document issues and resolutions for future reference.